11/2/25,	5:57 PM	Google Gemini

Platform Update & Phase 2 Roadmap

Date: November 2, 2025 RE: Project Status & "Tweaks -n-Things (10.24.25)"

Section 1: Phase 1 Enhancements (Complete)

We are pleased to report that all items outlined in the "Tweaks -n-Things (10.24.25)" document have been successfully implemented, tested, and deployed, with the exception of the larger-scope items designated for Phase 2.

This comprehensive update included the following specific fixes and features:

Critical Bugs & User Management

•	Job Creation: Resolved the system-blocking error that prevented new job creation.

•	Profile Settings: Fixed the bug preventing profile changes (name, phone number) from saving.

•	Settings UI: Corrected the UI glitch where the "Save" confirmation was hidden.

•	Comments: Fixed the bug that prevented users from posting comments.

•	User Provisioning: Ensured new users now appear correctly in all dropdowns for Tasks, Alerts,

Notes, and Project Roles.

• 	Role Permissions: Fixed the backend bugs where role permissions were not connecting and new

team members were not appearing in Project Roles.

• 	Bubbles/Email: Connected the "Bubbles" system to user phone numbers and verified all email-

sending functionality (Invites, Team).

• 	Data Cleanup: Executed a cleanup of all mock/test data from the system.

Job & Project Profile Enhancements

•	Job Input Form:

•	Added primary and secondary phone number fields.

•	Made the primary phone number a required field (with asterisk).

•	Added dropdowns to classify phone type (Mobile, Home, Work) and email type.

•	Added a method to designate a "Primary" number.

•	Updated the top line of the job to display the client's Name instead of a duplicate address.

•	Project Profile Page:

•	Added a new section for "Family Members" (Name, Relation).

•	Added fields for "Pet Names" and a checkbox for "Pets have yard access."

•	Added an identifier for a "Double Pull" house.

https://gemini.google.com/app/560cf739c6927b42

1/3

11/2/25,	5:57 PM	Google Gemini

•	The location icon now correctly opens the address in a maps browser.

•	Permissions: Removed the "Delete" button on projects for all users except Administrators.

Document Management

•	Drag & Drop:

•	Fixed the critical bug where dragging a file opened a new browser tab.

•	Added the drag-and-drop upload box directly to the "Documents & Resources" screen.

•	File Naming: Implemented a feature to rename files upon upload (e.g.,	837q937123. jpg to	Aerial

View. jpg ).

•	UI Enhancements: The file type (PDF, JPG) is now displayed on the file icon.

•	Folder Management:

•	Users can now rename folders after creation.

•	A new feature allows for rearranging the display order of folders.

•	Permissions & Safety:

•	Deleting documents is now restricted to "Location Managers."

•	A confirmation pop-up ("Are you sure?") now appears before any deletion.

General Ul/UX

•	Tasks: Removed the requirement to have a "Subject" or "Assigned User" when creating a task.

•	Security: Added the "show password" (eyeball) icon to the password field in Settings.

•	Comments: The user's icon is now associated with their comment in the feed.

All systems are stable, and these updates are now live.

Section 2: Phase 2 Roadmap & Technical Overview

The following high-impact features have been scoped and designated for our Phase 2 development cycle. While the items in Phase 1 involved enhancing and fixing existing modules, the items below represent the creation of new systems and fundamental changes to the platform's data structure.

We are moving these to Phase 2 to dedicate the focused engineering time required to build them correctly, ensuring they are scalable, reliable, and secure.

Phase 2 Feature List

1. Smart Docs Functionality

• 	Overview: Enable the creation of dynamic PDF templates where key fields (e.g., Name, Address,

Job Amount) are automatically populated from project data.

•	Why This is a Phase 2 Item: This is a major feature that requires building a new microservice. It

involves creating a UI for template management, a data-mapping engine to connect job data to

https://gemini.google.com/app/560cf739c6927b42

2/3

11/2/25,	5:57 PM	Google Gemini

PDF fields, and an on-the-fly PDF generation service. This is a significant, high-value engineering task, not a simple modification.

2. Job Lifecycle Controls (Cancel vs. Delete)

• 	Overview: Differentiate between "Canceling" a job (which remains in reporting) and "Deleting" a job

(which removes it from all statistics).

• 	Why This is a Phase 2 Item: This change fundamentally alters our core data model. A "Delete" is a

simple removal, but a "Cancel" introduces a new system-wide status. Every report, dashboard, and query in the platform must be re-written to correctly handle this new "Canceled" status, making it a delicate, system-wide update.

3. Reopen Job Functionality

•	Overview: Allow previously closed or canceled jobs to be reopened to resume workflow.

•	Why This is a Phase 2 Item: Similar to the "Cancel" feature, this requires a complex "state

management" workflow. We must build a reliable process to "undo" a job's final state, re-integrate it into active workflows, and ensure all associated data (tasks, documents, etc.) is handled correctly without conflict.

4. Job Activity Tracking

• 	Overview: Display "days since last activity" on jobs and create automated alerts for inactive

projects.

• 	Why This is a Phase 2 Item: This requires two new pieces of backend infrastructure. First, a new

tracking mechanism to log "activity" (e.g., a comment, status change, or file upload) on every job. Second, a scheduled background process (a "cron job") that runs daily to scan the entire database, fi nd inactive jobs, and trigger the "Bubbles" notification.

5. Tags System

•	Overview: Introduce a customizable Tags section for categorizing and tracking jobs.

•	Why This is a Phase 2 Item: This is not a simple text field; its a new "many-to-many" data

relationship. We must build new database tables to manage the tags ( tags table) and their

connections to jobs ( job_tags_join table), create a new UI in Settings for tag customization, and add the tag-selection UI to the job profile.

6. Feedback Hub Upgrade (Image Pasting)

• 	Overview: Enable users to paste image snippets (e.g., from a snipping tool) directly into the

Feedback Hub.

• 	Why This is a Phase 2 Item: Handling direct clipboard data is more complex than a standard file

upload. This requires new client-side code to listen for paste events, detect if the pasted data is an image, convert that raw data into a file, and then process it through our existing upload system.

https://gemini.google.com/app/560cf739c6927b42

3/3